CS605 ASSIGNMENT 2 SOLUTION SPRING 2024

Due Date: 20-June-2024

Total Marks: 20

DO NOT COPY PASTE OTHERWISE MARKS WITH BE ZERO

FOR NEW CORRECT PAID SOLUTION WITH YOUR CONTACT WHATSAPP

+923162965677

Scenario

Suppose you are a project manager for a software development company. Your team has been tasked with developing a new mobile application for a major client. The application needs to be completed within six months, and the client has a strict budget. The app requires the integration of cutting-edge AI technology to provide personalized user experiences. Your team consists of developers, designers, and quality assurance (QA) personnel, but recently, two key developers have left the company.

Question

Identify and categorize the risks mentioned in the scenario. Explain why each risk falls into its respective category.

Solution:

In the given scenario, several types of risks are present. Let's identify and categorize these risks according to the types mentioned: project risks, technical risks, and business risks. Each risk will be explained in terms of why it falls into its respective category.

1. Project Risks

JOIN WHATSAPP GROUP

https://chat.whatsapp.com/IF8sHHq2GYz8BJwG9XEJB1

a. Schedule and Cost Impact:

	Risk: The project needs to be completed within six months, and the client has a strict budget.

o	Explanation: This is a project risk because it directly affects the project schedule and cost. Any delays or budget overruns will impact the project's success.

b. Personnel Problems:

          Risk: Two key developers have recently left the company.

o	Explanation: This is a project risk as it affects the available personnel and resources for the project. Losing key developers can lead to delays and additional costs to hire and train replacements.

2. Technical Risks

a. Integration of Cutting-edge AI Technology:

	Risk: The app requires the integration of cutting-edge AI technology to provide personalized user experiences.

o	Explanation: This is a technical risk because it involves implementing new and advanced technology, which can be challenging and may impact the quality, timelines, and cost. There could be difficulties in design, implementation, and verification of the AI technology.

b. Quality Assurance Issues:

          Risk: Ensuring the AI technology integrates seamlessly and functions as expected.

o	Explanation: This is a technical risk as it pertains to the verification and maintenance problems. Ensuring that the AI works correctly and is properly tested falls under the quality and maintenance aspects of technical risks.

3. Business Risks

a. Marketability:

          Risk: Ensuring the application is marketable and meets client and market expectations.

JOIN WHATSAPP GROUP

https://chat.whatsapp.com/IF8sHHq2GYz8BJwG9XEJB1

o	Explanation: This is a business risk because it involves the product's alignment with market needs and business strategy. If the app does not meet market demands, it may not succeed commercially.

b. Budget and Personnel Commitments:

          Risk: Adhering to the strict budget and managing personnel effectively.

o	Explanation: This is a business risk as it involves ensuring the project remains within budget and retaining personnel. Losing budget or personnel commitments can jeopardize the project's alignment with business goals and its overall success.

Predictable vs. Unpredictable Risks

Predictable Risks:

Project schedule and budget constraints: These are predictable as they are defined at the

project’s outset.

Personnel problems: The departure of key developers, while disruptive, is a common risk in project management.

Integration of cutting-edge technology: The challenges associated with using new technologies can be anticipated with careful evaluation.

Unpredictable Risks:

Market response: How the market will receive the new app can be unpredictable despite thorough market research.

Technical failures: Unexpected technical issues or bugs that arise during development can be unpredictable.

Summary

Project Risks: Schedule and budget constraints, personnel problems.

Technical Risks: Integration of cutting-edge AI technology, quality assurance issues. Business Risks: Marketability, budget and personnel commitments

JOIN WHATSAPP GROUP

https://chat.whatsapp.com/IF8sHHq2GYz8BJwG9XEJB1

REGARD - SARIM WHATSAPP +923162965677

PLEASE NOTE:

Don't copy-paste the same answer.

Make sure you can make some changes to your solution file before submitting copy paste solution will be marked zero.

If you found any mistake then correct yourself and inform me.

Before submitting an assignment must check your assignment requirement file.

If you need some help or question about file and solutions feel free to ask.

FOR FREE ASSIGNMENTS SOLUTIONS VISIT

VUStudentspk.com

JOIN WHATSAPP GROUP

https://chat.whatsapp.com/IF8sHHq2GYz8BJwG9XEJB1